Kubernetes Observability lab

Kabir Singh Thukral

Weekly Progress Report for Week#10	Starting:23-09-2026

Total Industry Hours this week:				 		Hours 78

Total Academic Hours this week:						Hours 1

Total Industry plus Academic Hours this week:						Hours 79

Total Industry Hours to date:						Hours 122

Total Industry plus Academic Hours to date:						Hours 200

Supervisor: Dr Bernard Otinpong

Scheduled meeting: Wednesday 29/09/2026

| Progress/achievements since last meeting | Since the last meeting, I finished Task 3 and then worked through Tasks 4 to 11 of the industry brief. I built the three-node Kind cluster, deployed the demo app (frontend, API and Redis), and set up the monitoring stack with Prometheus, Grafana and Alertmanager. After that I made the dashboards, wrote the alert rules and tested them by breaking things on purpose to check the alerts actually fired. I also finished the cluster sizing research for Task 10, and for Task 11 I tested emptyDir against PersistentVolumes on the cluster and wrote up a storage report with my recommendation for the supervisor to review. |
| --- | --- |
| Tasks not completed as planned | The progress is going really good so i won’t say that there is any incompleted task |
| Barriers to progress | As such there are no barriers |
| Possible solutions to barriers | NA |
| Areas of satisfaction | I'm happy with how much progress I've made since the last meeting, going from Task 3 to Task 11. The cluster and monitoring stack are working well, and it was satisfying to see the alerts actually fire when I broke things on purpose. I also enjoyed the storage testing, because I found real issues myself, like Redis losing its data on a restart and a host setting that stopped a second cluster from starting, and then worked out how to fix them. |
| Areas of concern | Not as such |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | Looking back on this week, I've learned that testing things myself is much better than just assuming how they work. A few of my results were not what I expected, and figuring out why taught me more than reading about it would have. I also realised how important it is to collect screenshots and evidence as I go, because it made writing the reports much easier. Going forward, I want to keep this same step-by-step approach for the remaining tasks and make sure everything is documented clearly for the DSYS601 labs. |
| Actions for next meeting | For the next meeting, I plan to work on Tasks 12 and 13. That means putting all the manifests into GitHub with pinned versions so the lab can be rebuilt from source, and writing the teardown and reset process. I will also get Abdul's feedback and decision on my Task 11 storage recommendation, and then start preparing the host handover notes for Task 14 |
| Supervisor Comments |  |

Signature of student ________________________________________	Date ___________

Signature of supervisor _______________________________________	Date ___________