Kubernetes Observability lab

Kabir Singh Thukral

Weekly Progress Report for Week#11	Starting: 30-09-2026

Total Industry Hours this week:						Hours 39

Total Academic Hours this week:						Hours 3

Total Industry plus Academic Hours this week:						Hours 42

Total Industry Hours to date:						Hours 161

Total Industry plus Academic Hours to date:						Hours 243

Supervisor: Dr Bernard Otinpong

Scheduled meeting: Tuesday 07/10/2026

| Progress/achievements since last meeting | Since the last meeting, I finished Tasks 12, 13, which completed main tasks in the industry brief. For Task 12, I put all the manifests into GitHub with pinned versions so the whole lab can be rebuilt from source. For Task 13, I wrote and tested the teardown and reset process. After that, Abdul asked for some rework before he signed off, so I redid Task 9 with a live kubelet threshold test and Alertmanager evidence, resent and clarified Task 10, and made the edits he wanted on Task 11. I have also started Task 14 and started preparing my halfway report |
| --- | --- |
| Tasks not completed as planned | All the tasks I planned for this week were completed. The only extra work was the rework Abdul asked for on Tasks 9, 10 and 11, which I have already submitted. I am now waiting for his reply. |
| Barriers to progress | No major barriers. |
| Possible solutions to barriers | I will follow up with Abdul if I don't hear back in the next few days, and keep working on Task 14 and my halfway report. |
| Areas of satisfaction | I'm really happy that the main tasks are now done. The best part was rebuilding the lab on a fresh college VM and seeing everything come back up just by following my own handover steps, because it proved the lab can be rebuilt by someone else. I also felt good about redoing Task 9 with a live test, because the alert evidence is much stronger now than before. |
| Areas of concern | Not as such. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | This week taught me that "done" is not really done until the supervisor is happy with the evidence. Abdul's feedback showed me that a live test with clear screenshots is much more convincing than explaining what should happen. Rebuilding the lab from scratch also showed me how important clear, step-by-step documentation is, because small missing steps only show up when you start from nothing. I will use both of these lessons while writing the Task 15 lab handout for DSYS601 students. |
| Actions for next meeting | For the next meeting, I plan to keep working on Task 14 and 15 and turn everything from Tasks 1 to 14 into a single Word lab handout for DSYS601, including every command from the start to the end. I will also get Abdul's reply on the rework and make any final changes he asks for, and keep working on my halfway deliverables, which are the halfway report. |
| Supervisor Comments |  |

Signature of student ________________________________________	Date ___________

Signature of supervisor _______________________________________	Date ___________