Kubernetes Observability lab

Kabir Singh Thukral

Weekly Progress Report for Week#12	Starting: 07-10-2026

Total Industry Hours this week:						Hours 23

Total Academic Hours this week:						Hours 18

Total Industry plus Academic Hours this week:						Hours 41

Total Industry Hours to date:						Hours 184

Total Industry plus Academic Hours to date:						Hours 284

Supervisor: Dr Bernard Otinpong

Scheduled meeting: Wednesday 14/10/2026

| Progress/achievements since last meeting | Since the last meeting, I finished Task 14, which was the standing lab handover. I wrote the handover notes and checked them against a fresh rebuild of the lab so someone else can set it up just by following the steps. After that I moved on to Task 15. My VM machine got messed up due to some silly mistakes which required some troubleshooting and I fixed it and got it back after several efforts. I also spent a good amount of time on my academic work this week, mainly my halfway report. |
| --- | --- |
| Tasks not completed as planned | Task 15 is not finished yet because the lab handout is long and I want every command to be tested and correct before it goes to students. Sign-off on the rework for Tasks 9, 10 and 11 is also still required so also have to work on that |
| Barriers to progress | The VM got messed up so that was the barrier which is fixed now and The main thing is balancing the Task 15 write-up with the halfway report, because both needed a lot of time this week. |
| Possible solutions to barriers | I will split my time so I work on the lab handout and the halfway deliverables on different days, and I will follow up with Abdul about the rework so it can be signed off. |
| Areas of satisfaction | I'm happy that Task 14 is done and that all the technical tasks from the brief are now complete. It also felt good to start pulling everything together into one handout, because it shows how much the lab has grown from the first cluster setup to the full monitoring stack. |
| Areas of concern | I just want to make sure the lab handout is clear enough for students who have never used Kubernetes before. |
| Status | - Abandoned - Not started - Behind schedule, unlikely to be completed as planned - Behind schedule but achievable - On track and continuing as planned - Completed |
| General reflections | Writing the lab handout made me look at my work from a student's point of view. Some steps that felt obvious to me when I was doing them need more explanation for someone seeing them for the first time. I also learned that keeping my evidence and commands organised along the way is paying off now, because I can reuse them in the handout instead of starting again. |
| Actions for next meeting | For the next meeting, I plan to keep working on Task 15 and finish the full draft of the DSYS601 lab handout. I will also finish my halfway report and the first 1,000 words of the methodology essay, and get Abdul's final sign-off on the rework. |
| Supervisor Comments |  |

Signature of student ________________________________________	Date ___________

Signature of supervisor _______________________________________	Date ___________